# Shift-Giving

Updated SWAG May 2024

Feature Level Detail

Publish Campaign

Create Post/Story

Accept Donation

Org Sign-up

Donor Sign-up

User Login

Mobile Apps Support

Push Notifications

Infrastructure

v2/Later

Support for multiple photo/video on Post

Set ‘personalized’ options to include donor info

Social media integration

Donor News/Home (v2)

Campaign Admin (v2)

Custom Messaging (v2)

Matching Donation (v2)

Money to Things Campaign (v2)

Project Level Detail

Goals of the MVP - Success Criteria

Proof of concept Spikes - technical:

Assumptions:

Project-Level Questions:

Project-Level Technical Assumptions

Project-Level Risks:

Documentation/References

Suggested Features Process

## Feature Level Detail

### Publish Campaign

As an org admin, I want to create a Simple Campaign so that I can set up a call to action via a Story or Post where donors can complete a one-time donation to a specific beneficiary.

A Simple Campaign is a series of Posts set up by an Org and grouped by a common purpose to meet a specific goal amount. A campaign includes the ability for users to create, edit, schedule and publish the campaign

- Create Title / Purpose

- Select Beneficiary

- Set Giving Goal

  - Org can manually modify the goal amount to reflect offline donations

- Set Start date (scheduled start)

- Start button (immediate start)

- End date (scheduled end)

- End button (immediate end)

#### Estimate breakdown

What’s included?

Campaign home page

Campaign create/edit screen

Basic text edit

What is the feature SWAG?

~5 months to ~8 months (includes both Simple Campaigns and Campaign Posts as of 5/29)

- Moved social media to v2 @  ~1 month

Why?

What unanswered questions?

- Which/how many methods are we using for notification?

  - Email (v2)

  - Push

- Do we need to worry about moderating content - video/audio

  - Not at this time - anticipate using other platforms that take responsibility for this - i.e. vimeo, youtube

- How much to worry about bad actors?

  - Not much - post-MVP, maybe the ability to quickly shut down an org/person if they are misbehaving

What risks?

#### Reference Images

### Create Post/Story

As an Org user, I want to create a Story / Post associated with a campaign so that I can refresh the call to action to donors and promote new content for the campaign.

A Donor will see posts via their app news feed, via social sharing, or via push messages.

- Upload one photos to a post

- Uploading one video to a post

- Add description text - no rich text for MVP

- Set ‘include goal/progress graphic' option

- Set push notification options

- For now - static share buttons no functionality
	Future: Set ‘share to social’ options

  - Can they integrate current social media platforms?

  - API fees for existing platforms

- Set up news feed-specific content -Not customizable

  - Thumbnail of the post pic (or generic image if none uploaded?)

  - Pull the first 100 characters of the description

- Debatable MVP: Preview Post

- Save Post

- Publish Post

#### Estimate breakdown

What’s included?

Post create/edit screen

Notification provider
	Basic text edit

What is the feature SWAG?

~6 months to ~9 months

- social media = ~1 month

Why?

What unanswered questions?

- Which/how many methods are we using for notification?

  - Email

  - Push

What Risks?
		
Lack of clarity on user experience around video

- Hosting

- Delivering video to donor on post

  - Upload on PC

  - Upload on mobile

  - Display on post

  - Display on campaign homepage

  - Allow to display 720p or 1080p max res

- High cost associated with this feature

#### Reference Images

### Accept Donation

As a donor interacting with a campaign/post, I can complete a one-time payment donation to a specific beneficiary or cause.

- Select amount

- Confirm amount

- Enter Payment Details

  - Handled by payment processor?

  - Or we handle everything?

    - JM has screenshot example of going out to browser

- Submit donation to account

- Trigger Donation confirmation/Thank you (push)

- Email Tax receipt

  - For tax purposes, what info is required?

#### Estimate breakdown

See Brian’s breakdown of payment processor options here: https://docs.google.com/spreadsheets/d/10hSqevj9QT8knqIdfAhnlZWmSif-fy_1/edit#gid=1993570804

Can look at Yestaurants code for example

TE app works like this too?

What’s included?

- Redirect to web page

- Build page for entering payment info

  - Option to save

  - Pass to Authorize.net

  - Check for existing customer

- Redirect back to confirmation page or troubleshooting error

- Fire confirmation email

What is the MVP feature SWAG?

~1 month

Why?

What unanswered questions?

- Is there a limit on how much a donor can give in a one-time transaction?

    - Hard cap on MVP app-wide - $2500

  - Can org control this and set threshold?

    - Later, yes

- Is there a limit on how many transactions can be completed in short time? (i.e. fraud, abuse)

  - Holding period helps mitigate this

  - Payment processor support is likely here also

- Credit card, debit, and ACH?

  - No ACH MVP

  - CC only in MVP

- Google Pay/Apple Pay support?

  - Not MVP

- Do we need to provide legal info or disclaimer - fee transparency, refunds, money-handling detail?

  - Some simple disclaimer for MVP - text on page

- Do they need to be able to save payment details/method in the app?

  - No, CC info stored in Authorize.net

  - ACH info -

  - Immediately MVP or eventually?

- Is a donor always a singular person, or can it be an org/group?

  - Anything with a credit card

  - Will this result in differing requirements for receipts/tax purpose

- How long to hold in cold storage/record retention?

- Can donations be made in someone else’s name?

  - Not MVP

  - Future feature

- Assume US dollars?

- Are we facilitating refunds?

  - API can reverse charges

  - Will need to contact support, not automatic through our app

  - will have to factor in holding period/payout timing

- We are reseller partners with Payment processing: Accept payments anywhere | Authorize.net , USAEpay, NMI, ChargeAnywhere, IPOS, Eprocessing Network and Accept Blue.

What risks?

- Smaller processors may not have a credit card vault and expose us to more risk around encryption and storage of payment info

- Provider costs can be onerous for processing and storage, we need to come up with some model to help us balance features and costs

- Will need to think about later needs to produce finance/accounting reports on campaigns

#### Reference Images

- Not literal recipe but a future state mockup

- Can we put non-functional elements in to suggest future features?

### Org Sign-up

As a prospective user of the Giving app, I want to sign-up for the platform and register my organization.

Sign-up on web

- Org Name

- Upload logo - not req

- Owner First name

- Owner Last name

- Org Address

  - Any mailing address

- Email address

- Nonprofit EIN

  - nine-digit tax ID number that IRS assigns to nonprofits, charities, organizations, and businesses in the following format: XX-XXXXXXX

  - Validation process?

- Set Password

#### Estimate breakdown

What’s included?

- Sign-up page with fields

- Required field handling

- Submit button

What is the feature SWAG?

~1 week

Why?

What unanswered questions?

Only one user, or multiple with admin

What risks?

#### Reference Images

### Donor Sign-up

As a prospective donor user of the Giving app, I want to sign-up for the platform so I can engage with organizations, campaigns and posts, and donate to beneficiaries.

App only

- First Name

- Last Name

- Business Name (optional)

- Email address

- Physical address

- SSN/TIN

- Phone number

- Set Password

- Upload profile photo (not MVP)

- DOB

#### Estimate breakdown

What’s included?

- Sign-up page with fields

- Required field handling

- Submit button

What is the feature SWAG?

~3-4 weeks

Why?

What unanswered questions?

What risks?

#### Reference Images

### User Login

As a prospective user of the Giving app, I want to log in to the platform successfully or get help logging in if needed.

Assumption - devise will handle most of this out of box, if we identify extra effort, can estimate separately

MVP -

- don’t let users be both org and donor

- don’t let org user manage multiple orgs from one login

- BH to deep dive on questions re: Jumpstart and other libraries re: future-proof for multi-tenancy

- Ehren to review capability of devise on token support/setup

#### What’s included?

Login page (web & mobile)
Forgot/Reset PW page (web & mobile)
Devise install/setup

#### Estimate breakdown

What is the feature SWAG?
~1 week

Why?

What unanswered questions?
 -how would MVP implementation of this affect multi-tenancy

- JWT/token questions

What risks?

#### Reference Images

### Site Admin

As a site admin user,

MVP -

Assign Org Admin

PW resets

Lock user account

Create org 
Create campaign

Analytics (later)

Site-wide reports

Donor Giving history (all orgs)

### Account Settings

Notification preferences

### Mobile Apps Support

#### As a donor user, I need to access iOS and Android apps -

ID data structures and types

Test env for mobile

Building out custom components for reuse across many screens

App Navigation setup

#### View campaigns
View posts
Donate
Account Settings
Subscribe/Unsubscribe to Org

#### View donation history

#### Estimate breakdown

What is the feature SWAG?

~2-3 months

Why?

What unanswered questions?

What risks?

#### Reference Images

### Push Notifications

As a prospective user of the Giving app, I want to receive push notifications when:

- Posts are published in campaigns that I follow

- Campaign is created by org I follow

- Campaign updates

  - Goal percentage

  - Content updates

- Reminders - Custom messages

- Recurring donation reminder

  - Heads up day before that donation will hit tomorrow

- Donation Thank you

- Campaign end Thank you

See Ehren’s research and detail here:
https://shiftinteractive.atlassian.net/browse/GIV-17?focusedCommentId=76138

#### What’s included?

FCM setup - register iOS and Android apps

Import JSON file

Configure Keys

React Native/FCM SDK install

Perms request on initial app load

Store FCM token (if allowed) in our db

Frontend: Process and display notifications

Backend: Setup notifications in Ruby app to target subscribed users

Segmentation logic for specific events/orgs and subscribed donors

#### Estimate breakdown

What is the feature SWAG?

~2 weeks

Why?

What unanswered questions?

What risks?

#### Reference Images

## Infrastructure

Mono-repository

Environments

- Production

- Staging

Application Architecture

- Mobile Apps (Used by Donors)

  - React Native

    - iOS

    - Android

- Web Application (Used by Organizations/Administrators)

  - Ruby on Rails

- API (Used by Web Application/Mobile Apps)

  - Ruby on Rails

- Database (Used by API)

  - Postgres

AWS

- ECS

- ECR

- RDS

Terraform - Infrastructure as Code

Buddy - Deployment Pipelines

CircleCI - Build and Test Pipelines

Mailgun - Sending Emails

FCM/APNs - Sending Pushing Notifications (iOS/Android)

Cloudflare - Configure DNS

Questions we need to answer:

- How do we need to integrate with the payment processor(s)?

- Will our application be international or just domestic?

  - MVP no, but thinking about it for v3 is reasonable.

- Does our application need to support multiple languages/currencies?

  - Recommend adopting some of the standards from the start to ease transition later

  - Spanish language support envisioned in later versions

- How do we want to handle uploading and storing photos?

  - S3, CDN we handle vs a service

  - Free vs Pro differences later

- Will we need to worry about storing videos?

  - MVP could be fairly manual

    - Consider letting orgs host on their account in MVP and share link

  - Later: integrate to Vimeo Pro API (our account is the target for uploads, not client)

- How will our application handle communication to users?

  - Email

    - Minimal as possible for MVP

    - Simple Donor receipt only - send user back to app

  - Push Notifications

    - MVP - push only

  - SMS

    - No for MVP - will be for v2/later

- How do we intend on handling Social Media integrations?

  - No for MVP - will be for v2/later

- What is our testing strategy?

Backlog Cards (so far…)

- Setup/Configure Repository

- Setup/Configure CircleCI

- Setup/Configure AWS for Staging

- Setup/Configure Terraform for Staging

- Setup/Configure Buddy for Staging

- Setup/Configure Testflight for Staging

- Setup/Configure Google Play for Staging

- Setup/Configure Mailgun for Staging

- Setup/Configure FCM for Staging

- Setup/Configure APNs for Staging

- Setup/Configure Cloudflare for Staging

- Setup/Configure AWS for Production

- Setup/Configure Terraform for Production

- Setup/Configure Buddy for Production

- Setup/Configure Testflight for Production

- Setup/Configure Google Play for Production

- Setup/Configure Mailgun for Production

- Setup/Configure FCM for Production

- Setup/Configure APNs for Production

- Setup/Configure Cloudflare for Production

## v2/Later

### Support for multiple photo/video on Post

(limit 5 pics, 2 vids, for example)

### Set ‘personalized’ options to include donor info

### Social media integration

### Donor News/Home (v2)

Value Story: As a donor, I want to see a multi-tenant feed of subscribed organizations, campaigns, and posts so that I can engage with rich storytelling.

Acceptance Criteria:

- When viewing a list of campaigns/posts, I’m able to

#### Estimate breakdown

What is the feature SWAG?

Why?

What unanswered questions?

What risks?

#### Reference Images

### Campaign Admin (v2)

Value Story: As an organization, we want to be able to manage existing campaigns so that we can keep opportunities for donations up to date.

Acceptance Criteria:

- When viewing a list of their existing campaigns, organizations are able to view/edit existing campaigns

#### Estimate breakdown

What is the feature SWAG?

Why?

What unanswered questions?

What risks?

#### Reference Images

### Custom Messaging (v2)

- Set Thank You message text (per donation)

- Set Thank you message text (end of campaign)

### Matching Donation (v2)

When match happens, need to roll that into the goal amounts - if $1 direct give = $3 with match

Think about time-based OR funds-based windows for match

How to show match visually in the app

### Money to Things Campaign (v2)

The idea of donor giving money but it “equals” x amount of diapers. Would need some ability to customize the goal details on a campaign such as the description text, the unit of measure for the goal

### Mobile Campaign Create/Edit support (v2)

### Org Contributors -

As an org user I want to invite users to my org as contributors.  with low-level perms, these contributors can
 submit content to media library for use by org admins
Contributors can create/edit posts

## Project Level Detail

### Goals of the MVP - Success Criteria

- Prove out technical assumptions/burn down risks

  - Not so much, we trust our ability to deliver tech

- Testing business ideas

  - Will orgs sign up and pay to use?

  - Will donors sign up and engage/donate?

  - Can we forecast a cost-efficient platform?

      - Up-front costs

      - Ongoing costs

    - At what time post-launch can we recoup the cost?

      - How early can we forecast hit/miss?

- Post-Launch

  - Platform Growth - Orgs

  - Platform Growth - Donors

  - User Engagement

  - User Retention

### Proof of concept Spikes - technical:

- Payment processing/handling of money - Brian

- Push notifications - Ehren

### Assumptions:

- Estimating MVP features only - later phase ideas should be put in parking lot/low backlog priority

  - include infrastructure, delivery, sprint zero

- Product Owner: Justyn Miller

- Delivery Lead: Cliff Thompson

- UI/UX/XD: Chris Johnson

- Dev Team: 3 full-stack developers

#### Tech Stack:

  - Ruby on Rails

  - React Native

  - AWS

  - Docker

  - PostGres

  - Buddy

  - Circle

#### Other pieces needed:

  - Provisioning profiles

  - iOS - Testflight

  - Google Play - Internal Testing lanes

  - Payment Processor

  - Push/Notification

  - Photo hosting

  - Social media sharing/embedding/

  - Video Lib

    - Dev reqs

    - Pricing/Feature analysis

  - Verify 501c3 status

    - https://developer.candid.org/docs/charity-check-1

  - Recommendations engine

### Project-Level Questions:

- Should we include any portion of Super Admin capabilities in MVP? From earlier WAG doc

- (not initially per 5/22 all w JM)

  - As a super admin, I should be able to to CRUD all donors

  - As a super admin, I should be able to to CRUD all organizations

  - As a super admin, I should be able to to CRUD all organizations campaigns

### Project-Level Technical Assumptions

- We need environment for web app as well as mobile

Most basic Donor user flow:

- Download the app

- Create a new account

- View a list of campaigns I can donate to

- Pick a campaign to donate to

- Donate

Most basic Org user flow

- Create account

- Login

- View a list of campaigns

- Create campaign

- Edit campaign detail

### Project-Level Risks:

- If the team that estimates the work is not the team that does the work, estimates or assumptions may not be fully accurate or well understood by the future team.

- Until the business goals and Success Criteria are further understood or formalized, there will be some lack of efficiency aligning priority and user value to features design.

## Documentation/References

- Shift Giving WAG Estimate (2023)

- Figma Documentation Pre-MVP WAG era

- Pitch Deck

- Payment process research

### Suggested Features Process

What are MVP features that we want to deliver?

  - Feature One

    - What is the SWAG?

    - Why?

    - What risks? What unanswered questions?

      - Mitigate, Accept, or Defer

Estimate should include:

- Developing the feature

  - Configuring infrastructure

- Prep/time refining cards

- Demos

- Establishing analytics

Total Estimate should include:

- Sum of each feature estimate

- Time for Sprint Zero (2-3 weeks)

- ~20% time